## Slide 1: Agile vs. Waterfall: Understanding the Development Approaches
David Hughes

## Slide 2: Slide: Understanding the Waterfall Model
Definition: Waterfall model is a linear and sequential approach to software development where each phase must be completed before moving on to the next phase.
Phases of Waterfall Model:
Requirements: Clearly defined requirements are established.
Design: Software architecture is designed based on requirements.
Implementation: Actual coding of the software happens.
Verification: Testing phase where bugs are identified and fixed.
Maintenance: Post-deployment, the software undergoes maintenance to fix any issues or updates.
Characteristics: Rigidity: Once a phase is complete, it's challenging to go back and make changes. Documentation: Each phase has detailed documentation. Predictability: Ideal for projects with well-understood requirements.
When to use: Projects with clear, stable requirements. When a structured approach is necessary. When client and stakeholder feedback isn't frequent.
(Royce, 1970)

## Slide 3: Roles in a Scrum-Agile Team
Product Owner: Represents stakeholders and ensures the team is working on the most valuable features. Ensures product aligns with customer needs and company goals.
Scrum Master: Ensures the team adheres to Scrum practices and removes any obstacles. Maintains team productivity and protects them from external interruptions.
Development Team: Professionals who execute tasks, develop, test, and deploy software. Core implementers, ensuring the product is functional and meets quality standards.
(Schwaber & Sutherland, 2017)

## Slide 4: Phases of SDLC in an Agile Approach
Requirement gathering & Backlog creation: Collecting needs and converting them into a prioritized list.
Sprint Planning: Deciding the scope for the upcoming sprint, selecting user stories from the backlog.
Implementation: Coding, designing, integrating, ensuring that every piece aligns with the user story.
Testing: Continuous testing for bugs, functionality, and user experience.
Deployment: Regular releases of software increments to ensure working software is always available.
Review & Retrospective: Post-sprint analysis to gauge success and areas of improvement.
(Sommerville, 2011)
(Rubin, 2013)

## Slide 5: Waterfall vs. Agile
Sequential vs. Iterative: Waterfall progresses in strict phases, while Agile has repetitive cycles.
Rigidity vs. Flexibility: Waterfall requires firm requirements upfront, whereas Agile allows for changes.
Example: If a client introduces a new feature request mid-project, Waterfall might require revisiting earlier phases, while Agile can adapt it in the next sprint.

## Slide 6: Choosing Waterfall or Agile
Project size and complexity: Large, clearly-defined projects may benefit from Waterfall, while dynamic projects flourish with Agile.
Flexibility required: Rapidly changing markets or technology landscapes demand Agile's adaptability.
Client involvement: Agile promotes regular feedback, suitable for projects requiring frequent client touchpoints.
Timelines: Tight timelines may benefit from Agile's iterative releases, ensuring a functional product sooner.
Course lessons: Reflect on specific instances from the course where Agile offered a clear advantage or presented challenges.

## Slide 7: References
Schwaber, K., & Sutherland, J. (2017). The Scrum Guide. Scrumguides.org.
Sommerville, I. (2011). Software Engineering (9th ed.). Addison-Wesley.
Rubin, K. S. (2013). Essential Scrum: A Practical Guide to the Most Popular Agile Process. Addison-Wesley.
Royce, W. W. (1970). Managing the Development of Large Software Systems. Proceedings of IEEE WESCON, 1–9.